# Table of Contents

1. Executive Summary

2. Problem Statement and Market Opportunity

3. Proposed Solution Overview

4. Target Users and Value Proposition

5. Product Scope and Key Features

6. System Architecture

7. User Journey Map

8. Process Flowchart: Risk-Tiered Request Handling

9. End-to-End Business Process Design

10. Frontend Design and User Experience

11. Requirement Specifications

12. Data Model and Data Sources

13. Technology Stack

14. Development Environment and Engineering Setup

15. Human-in-the-Loop and Risk-Tiered Decision Control

16. Data Privacy, Cybersecurity, and Governance

17. Regulatory and Compliance Considerations (Hong Kong)

18. Implementation Roadmap

19. Resource Requirements

20. Testing, Evaluation, and Audit Trail

21. Risk Assessment and Mitigation

22. Success Metrics

23. Business Model and Go-to-Market Plan

24. Illustrative User Journey Narrative

25. Conclusion

26. References

Appendix A: Core Financial Formulas

Appendix B: Sample Agent Instructions

Appendix C: Agentic Build Workflow Breakdown

# 1. Executive Summary

AI Pocket Advisor Wealth Manager is a personal AI wealth-management platform that analyzes a user's real financial data to deliver individualized guidance on saving, budgeting, investing, insurance adequacy, and retirement planning. It is designed as an affordable digital financial coach for everyday users who fall outside traditional private-banking service thresholds but still need structured, explainable, and trustworthy financial guidance.

The platform is agentic rather than a single chatbot. A central orchestrator coordinates a set of specialized agents — data processing, budgeting, investment research, risk, and compliance — with a human approval workflow gating any high-risk or product-specific recommendation. Deterministic Python-based financial calculators handle all numerical work, while the language model is confined to explanation, conversation, and task routing. This separation of calculation from language generation is the core reliability principle behind the product.

This document consolidates the project proposal and the technical build guide into a single execution reference. It covers the business case, the multi-agent architecture, the frontend design, functional and non-functional requirements, the technology stack, the development setup, governance and compliance considerations, the implementation roadmap, resourcing, testing strategy, risks, and success metrics needed to take the project from prototype to a pilot-ready product.

Build approach: the system is implemented entirely through agentic AI development — a coding agent handles requirements decomposition, implementation, testing, and documentation — with human involvement limited to a small number of mandatory oversight checkpoints (scope approval, compliance sign-off, security review, and pilot approval) rather than a traditional staffed engineering team.

# 2. Problem Statement and Market Opportunity

Hong Kong is a major international asset and wealth-management centre, with total assets under management reaching a record scale in 2025. Yet most retail and mass-affluent users still face an advice gap: they receive generic banking content, high-cost relationship-manager services, or unverified online opinions, none of which reflect their actual cash flow, debt, risk appetite, or retirement needs.

The current personal wealth-management experience has four structural problems:

- Advice is inaccessible — Professional advice is often too expensive or too limited for mass retail clients, while free content online is generic and not personalized.

- Data is fragmented — Users hold accounts across banks, brokers, MPF providers, insurers, and e-wallets, with no consolidated financial view to support informed decisions.

- Generic AI is unsafe for regulated advice — A general-purpose chatbot may hallucinate, miss suitability constraints, or give overconfident recommendations — a serious risk in a regulated, high-stakes domain.

- Human advisers do not scale to continuous monitoring — A human adviser may review a client annually, but income, spending, goals, and market conditions change far more frequently than that.

AI Pocket Advisor addresses these problems through a controlled agentic system that augments financial planning — doing the heavy data work and generating explanations — while escalating sensitive decisions to qualified humans rather than fully automating them.

# 3. Proposed Solution Overview

AI Pocket Advisor is a personal AI wealth manager that analyzes users' real financial data to give personalized advice on saving, budgeting, investing, and retirement. Specialized AI agents handle research, risk, and compliance, with human approval required for high-risk decisions — making affordable and trustworthy financial guidance accessible to everyone.

| Strategic Objective | Design Response | Expected Outcome |
| --- | --- | --- |
| Personalization | Connect to user financial data, goals, risk profile, life stage, and constraints. | Advice is relevant to actual behaviour, not generic market commentary. |
| Affordability | Automate data analysis, transaction classification, scenario modelling, and reporting. | Lower cost per user and broader access to planning support. |
| Trust | Use explainable calculations, citations, audit logs, suitability checks, and human approval for high-risk cases. | Users and institutions understand why an answer was given. |
| Compliance by design | Embed risk classification, product guardrails, disclosure rules, and escalation workflow. | Reduced chance of unsuitable or unauthorized advice. |

The platform should begin as a planning and education tool, then gradually expand into regulated advisory workflows only through partnership with licensed entities or under an appropriate licensing model. This staged approach reduces regulatory risk while enabling early market testing.

# 4. Target Users and Value Proposition

| User Segment | Typical Pain Point | AI Pocket Advisor Value |
| --- | --- | --- |
| Young professionals | High income volatility, weak budgeting discipline, early investment uncertainty. | Creates a savings plan, detects overspending, explains basic investment principles. |
| Families | Multiple competing goals: mortgage, education, insurance, retirement. | Prioritizes goals and runs scenario analysis. |
| Mass-affluent investors | Portfolio scattered across banks and brokers. | Aggregates holdings, checks concentration risk, proposes review questions. |
| Pre-retirees | Uncertainty around retirement income and drawdown. | Estimates retirement gap, MPF sufficiency, and cash-flow sustainability. |

# 5. Product Scope and Key Features

The product is organized into four modules: data aggregation, financial diagnosis, personalized advice, and controlled execution support.

## 5.1 Data Aggregation and Financial Snapshot

- Connect bank transactions, card spending, salary records, broker holdings, MPF balances, insurance policies, loan balances, and recurring expenses, subject to user consent.

- Classify transactions into income, fixed expenses, variable expenses, discretionary spending, debt service, insurance, investment contribution, and savings.

- Generate a monthly financial health score covering savings rate, emergency fund coverage, debt-to-income ratio, diversification, insurance adequacy, and retirement readiness.

## 5.2 Saving and Budgeting Advisor

- Detect spending anomalies, subscription leakage, late-payment risk, and category-level budget drift.

- Suggest practical saving actions such as reducing discretionary spending or building an emergency fund.

- Deliver behavioural nudges: weekly spending summary, goal-progress reminders, and financial education snippets.

## 5.3 Investment and Portfolio Review

- Summarize portfolio allocation by asset class, geography, currency, sector, product type, and risk level.

- Identify concentration risk, home bias, currency mismatch, liquidity mismatch, and drawdown sensitivity.

- Provide research summaries with citations and clear uncertainty statements; direct product recommendations require suitability review and human approval.

## 5.4 Retirement and Life-Goal Planning

- Project future income, expenses, MPF contributions, investment growth, inflation impact, and retirement drawdown.

- Run scenarios such as early retirement, salary growth, mortgage repayment, education costs, career break, and market downturn.

- Convert abstract retirement targets into monthly actions, such as required savings rate and contribution level.

## 5.5 Trust and Explainability Layer

- Explain every recommendation in plain language: data used, assumptions, calculation method, risk factors, and alternatives.

- Show confidence level and limitation statements alongside every output.

- Retain audit logs so users, advisers, and compliance reviewers can reconstruct why the system produced a recommendation.

# 6. System Architecture

The large language model is never allowed to act alone. It is wrapped inside an orchestration layer, supported by deterministic calculators, retrieval-augmented generation, risk rules, approval workflows, and audit controls. The guiding formula for the system is:

AI Agent = LLM + Harness + Tools + Memory + Guardrails + Human Approval

## 6.1 Layered Component View

| Layer | Purpose | Example in This Project |
| --- | --- | --- |
| User interface | Receives user questions and displays outputs. | Mobile app / web dashboard (prototype: terminal or Streamlit). |
| Agent harness | Controls the workflow and decides when to call tools. | Orchestrator module (agent.py). |
| LLM | Understands the request and writes explanations. | Enterprise-grade LLM with strong privacy controls. |
| Tools | Perform deterministic calculations and data retrieval. | budget_analyser(), debt_priority(), retirement_projection(). |
| Memory | Stores user profile and prior preferences. | user_profile.json / secure database record. |
| Retrieval | Gets current facts from official or public sources. | Market data feeds, HKMA/IRD/SFC published information. |
| Guardrails | Prevents unsafe or unverified actions. | approval_required = true for high-risk or product-specific actions. |
| Audit log | Records what happened, when, and who approved it. | agent_audit_log (timestamp, input, tool, output, approval status). |

## 6.2 Multi-Agent Roles

| Agent | Primary Role | Tools / Data Used | Outputs |
| --- | --- | --- | --- |
| Orchestrator Agent | Breaks the user request into tasks and routes work to specialized agents. | Policy engine, task planner, user profile. | Final response plan, escalation decision. |
| Data Agent | Extracts, cleans, reconciles, and classifies user financial data. | Bank feeds, CSV, PDF statements, OCR, transaction classifier. | Clean financial profile and anomaly list. |
| Budget Agent | Analyzes spending and savings behaviour. | Cash-flow calculator, category budgets, goal tracker. | Budget plan and saving recommendations. |
| Investment Research Agent | Retrieves market and product information. | RAG database, approved research sources, market data API. | Research summary with citations and uncertainty notes. |
| Risk Agent | Measures suitability, concentration, liquidity, and retirement risk. | Risk questionnaire, portfolio analytics, stress-test engine. | Risk score, scenario analysis, alert flags. |
| Compliance Agent | Checks whether advice is permitted, suitable, disclosed, and escalated correctly. | Policy rules, SFC-related requirements, internal checklist. | Compliance decision: approve, revise, block, or escalate. |
| Human Approval Agent | Manages licensed adviser review for high-risk actions. | Case management, approval logs, adviser notes. | Approved recommendation or rejection reason. |

This architecture demonstrates the core principle of agentic AI in finance: the LLM is a reasoning and communication component, but the full system includes tools, memory, governance, retrieval, deterministic calculation, and human control — which is why the platform is materially stronger and safer than a simple chatbot.

## 6.3 Why Deterministic Tools Matter

For finance tasks, the LLM should not calculate results from memory, since it may make arithmetic mistakes or hallucinate policy detail. Python tools perform all calculations; the model reads the tool output and explains it in plain language. This keeps the system reliable, auditable, and easy to teach or review.

## 6.4 Orchestration Complexity Guide

| Project Complexity | Recommended Approach |
| --- | --- |
| One calculation at a time | Plain Python function calls. |
| Several tools with a menu of tasks | Simple custom agent harness. |
| Complex workflows with branches | LangGraph StateGraph. |
| Production workflow with approvals and retries | LangGraph or a workflow engine with logging, state persistence, and retries. |

# 7. User Journey Map

The map below traces the end-to-end experience across seven stages, from onboarding through ongoing monitoring, showing the user's action, the responsible agent(s), the touchpoint, and the underlying experience goal at each stage.

Figure 2. End-to-end user journey map, from onboarding to ongoing monitoring.

The journey deliberately places a risk-tiered checkpoint between stage 5 (Investment Question) and stage 6 (Human Adviser Review): only medium- or high-risk, product-specific requests are diverted to a human adviser before any recommendation is delivered. Low-risk stages (1–4, 7) are handled instantly by the agent layer.

# 8. Process Flowchart: Risk-Tiered Request Handling

The flowchart below specifies exactly how a single user request is processed end-to-end, from intake through risk classification, agent handling, optional human approval, and audit logging. It is the operational implementation of the risk-tiered decision control described in Section 15, "Human-in-the-Loop and Risk-Tiered Decision Control."

Figure 3. Risk-tiered request handling flowchart.

## 8.1 Flow Narrative

- The Orchestrator Agent receives the request and loads the relevant user context (profile, goals, risk questionnaire).

- The Risk Agent and Compliance Agent jointly classify the request as Low, Medium, or High risk.

- Low-risk requests are answered instantly by the relevant agent (e.g., Data or Budget Agent) using deterministic calculations.

- Medium-risk requests receive scenario analysis; if the conversation turns product-specific, the request is escalated into the High-risk path.

- High-risk requests are blocked from direct AI response. The Compliance Agent prepares a review pack, and a human adviser approves, revises, or rejects the recommendation before it reaches the user.

- Every path — regardless of risk tier — ends in the same audit log step, capturing timestamp, input, tool used, output, and approval status.

# 9. End-to-End Business Process Design

The swimlane view below shows how the same process spans organizational actors — the user, the frontend application, the AI agent layer, compliance and risk functions, the human adviser, and audit and governance — making clear which party owns each step of the process, not just which screen it appears on.

Figure 4. End-to-end business process design across organizational swimlanes.

## 9.1 Process Ownership Summary

| Swimlane | Owns | Key Responsibility |
| --- | --- | --- |
| User | Consent, data upload, questions, decisions | Provide accurate data and make final calls on their own finances. |
| Frontend App | Onboarding UI, dashboards, delivery of recommendations | Present information clearly and route interactions to the right backend service. |
| AI Agent Layer | Classification, analysis, scenario generation, drafting | Do the analytical and explanatory work using deterministic tools plus the LLM. |
| Compliance & Risk | Risk tagging, suitability rules, escalation triggers | Ensure no unsuitable or unauthorized advice reaches the user un-reviewed. |
| Human Adviser | Review, approval, revision of high-risk cases | Provide the licensed judgment the AI system is not authorized to replace. |
| Audit & Governance | Logging, monitoring, evidence retention | Make every step traceable and reviewable after the fact. |

This process design is the operating blueprint referenced throughout the roadmap, requirements, and governance sections of this document: any new feature should be mapped onto these six lanes before it is built, so ownership and escalation paths are clear from day one.

# 10. Frontend Design and User Experience

The frontend must translate a technically complex multi-agent backend into a simple, trustworthy, and calm financial experience. The design should prioritize clarity over density: every number shown should be traceable to a plain-language explanation.

## 10.1 Design Principles

- Progressive disclosure — Clarity first: every screen leads with one clear insight or action, not a wall of data.

- Explainability by default — Every recommendation shows the data used, assumptions, and confidence level, one tap away.

- Trust signalling — Interfaces distinguish clearly between instant AI answers and items pending human adviser review.

- Visual-first communication — Charts, health-score gauges, and progress bars are used instead of raw tables wherever possible.

- Mobile-first layout — Core flows (check balance, view budget, ask a question) must work well on a phone, one-handed.

## 10.2 Core Screens

| Screen | Purpose | Key Elements |
| --- | --- | --- |
| Onboarding & Consent | Collect profile, risk questionnaire, and explicit data-sharing consent. | Progress stepper, plain-language consent toggles, risk quiz. |
| Home / Financial Health Dashboard | Give an at-a-glance view of financial wellbeing. | Health score gauge, savings rate, net worth trend, alerts. |
| Budget & Cash Flow | Show spending by category and flag anomalies. | Category donut chart, monthly trend line, anomaly badges. |
| Goals & Retirement Planner | Track progress toward savings and retirement goals. | Goal cards, scenario slider (retire earlier/later), projection chart. |
| Portfolio Review | Summarize holdings and risk exposure. | Allocation chart by asset class/geography, concentration warnings. |
| AI Chat / Advisor Panel | Conversational entry point for questions. | Chat thread, source citations, confidence tag, 'Ask a human adviser' button. |
| Adviser Review Queue | Where escalated, high-risk requests wait for human sign-off. | Case status (pending/approved/revised), adviser notes, SLA timer. |
| Settings & Data Controls | Manage connections, consent, and data deletion. | Connected accounts list, revoke access, export/delete data. |

## 10.3 Interaction Pattern for Recommendations

Every AI-generated recommendation card follows a consistent structure so users learn to trust and audit it quickly:

- Headline recommendation in plain language (e.g., "You could reach your emergency fund goal 3 months sooner").

- Supporting numbers pulled directly from deterministic tool output, never generated freehand by the LLM.

- An expandable 'Why am I seeing this?' section listing data sources, assumptions, and limitations.

- A visible risk tier badge (Low / Medium / High) and, for High, a clear 'Pending adviser review' state instead of an action button.

## 10.4 Suggested Frontend Stack

- Prototype: Streamlit or a lightweight React app for rapid iteration and internal demos.

- Production mobile: React Native or Flutter for a single codebase across iOS and Android.

- Production web: React (or Next.js) with a component library and charting via a library such as Recharts or D3.

- Accessibility: minimum WCAG AA contrast, scalable text, and screen-reader-friendly chart summaries.

# 11. Requirement Specifications

## 11.1 Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | Users can securely upload or connect transaction, account, and portfolio data. | Must |
| FR-2 | System classifies transactions into standard spending and savings categories. | Must |
| FR-3 | System calculates a monthly financial health score with sub-metrics. | Must |
| FR-4 | System generates a budgeting plan and highlights spending anomalies. | Must |
| FR-5 | System projects retirement and life-goal scenarios with adjustable assumptions. | Must |
| FR-6 | System summarizes portfolio allocation and flags concentration or liquidity risk. | Should |
| FR-7 | System routes every request through risk classification (low/medium/high). | Must |
| FR-8 | High-risk or product-specific requests are blocked from direct AI response and escalated for human approval. | Must |
| FR-9 | Every recommendation includes assumptions, data sources, and a confidence/limitation statement. | Must |
| FR-10 | All agent actions, tool calls, and approvals are recorded in an audit log. | Must |
| FR-11 | Users can view, export, and delete their stored financial data. | Must |
| FR-12 | Advisers have a review queue with case context to approve, revise, or reject escalated recommendations. | Should |

## 11.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Security | All data encrypted in transit and at rest; MFA on account access; secrets never hard-coded. |
| Privacy | Data minimization and purpose limitation; explicit consent captured per data category. |
| Reliability | Deterministic financial calculations must be reproducible and covered by automated tests. |
| Explainability | Every AI output must be traceable to underlying data and calculation logic. |
| Performance | Dashboard and chat responses should render within a few seconds for typical data volumes. |
| Auditability | Every recommendation and approval decision must be logged with timestamp and actor. |
| Scalability | Architecture should support moving from a single-user prototype to a multi-tenant service. |
| Compliance | Design must map to SFC robo-advice guidance and Hong Kong data privacy requirements. |

# 12. Data Model and Data Sources

## 12.1 Core Data Entities

- User financial asset data — Bank accounts, brokerage portfolios, retirement (MPF) funds, and loan/mortgage balances.

- Market data — Equities, bonds, ETFs, commodities, and FX, used for portfolio context and research.

- Risk appetite and behavioural data — Risk questionnaire responses and behavioural/spending patterns.

- Regulatory compliance data — KYC/AML information required for onboarding and regulatory obligations.

## 12.2 Illustrative Local Data Files (Prototype Stage)

| File | Contents |
| --- | --- |
| user_profile.json | Goals, risk level, income profile. |
| transactions.csv | Spending and income transaction history. |
| debts.csv | Credit card, mortgage, and personal loan balances. |
| cards.json | Cards owned by the user and reward rules. |
| tax_documents.json | Document checklist and status (education-only, not filing). |

# 13. Technology Stack

| Layer | Suggested Tools | Purpose |
| --- | --- | --- |
| Frontend | React / Flutter / React Native; Streamlit for prototype. | User interaction, onboarding, dashboard, advice report. |
| Backend | Python (FastAPI) or Node.js; PostgreSQL. | API layer, authentication, business logic, user records. |
| Agent framework | LangGraph, OpenAI Agents SDK, CrewAI, or a custom orchestrator. | Task routing, state management, tool execution, escalation workflow. |
| LLM | Enterprise-grade LLM with strong privacy controls. | Natural-language reasoning, explanation, summarization. |
| RAG | pgvector, FAISS, or a managed vector store. | Retrieve approved research, policies, FAQs, and product documents. |
| Financial calculators | Deterministic Python modules. | Budgeting, retirement projection, stress testing, risk metrics. |
| Security | Encryption, secrets management, MFA, audit logging. | Protect sensitive financial and personal data. |

## 13.1 Prototype-Stage Python Dependencies

For a local, agentic-AI-built prototype, a minimal dependency set is sufficient:

- google-genai / equivalent LLM SDK — model calls and grounding.

- python-dotenv — loads API keys and configuration from a local .env file.

- pandas, openpyxl — data loading, transaction analysis, spreadsheet export.

- pydantic — data validation for structured records.

- requests, beautifulsoup4 — retrieval of public rate/promotion information.

- rich, tabulate — readable terminal output during development.

- apscheduler — periodic monitoring tasks (e.g., rate checks).

# 14. Development Environment and Engineering Setup

The prototype is built locally using Python inside an agentic coding environment (e.g., Claude Code operating in VS Code), before any cloud or production deployment. The coding agent performs environment setup, dependency installation, and scaffolding directly; a human only supplies API keys and approves the initial scope. This keeps early iteration fast, low-cost, and privacy-safe (no real bank data required).

## 14.1 Agentic Setup Sequence

- The coding agent provisions Python, creates the project folder, and initializes a virtual environment (.venv).

- The coding agent generates and installs requirements.txt inside the activated environment, then verifies the setup with a check_env.py script.

- A human supplies the LLM API key and configuration via a local .env file, loaded through python-dotenv; the agent is instructed never to commit .env to source control.

- The coding agent scaffolds the folder structure below, then implements each module, writing and running its own unit tests as it goes.

## 14.2 Recommended Project Folder Structure

| Path | Purpose |
| --- | --- |
| /.venv/ | Local virtual environment (excluded from version control). |
| /.env, /.env.example | API keys/config (private) and a safe template (shared). |
| /requirements.txt | Python package list. |
| /data/ | user_profile.json, transactions.csv, debts.csv, cards.json, tax_documents.json. |
| /src/main.py | Terminal / application entry point. |
| /src/agent.py | Agent harness and routing logic (orchestrator). |
| /src/finance_tools.py | Deterministic financial calculations. |
| /src/data_loader.py | Safe reading and writing of CSV/JSON data. |
| /src/prompts.py | System prompt and task-specific prompt templates. |
| /src/monitors.py | Rate and promotion retrieval examples. |
| /src/audit.py | Logging and approval tracking. |
| /exports/ | Generated reports (e.g., budget_report.md). |
| /logs/agent_audit_log.jsonl | Structured audit trail of agent actions and approvals. |

As the project matures, this structure maps directly onto the production architecture: /src becomes the backend service and agent orchestration layer, /data is replaced by a governed database, and /logs becomes a centralized, queryable audit store — all still built and maintained by the coding agent under the human checkpoints defined in Section 19.2.

# 15. Human-in-the-Loop and Risk-Tiered Decision Control

The platform uses a risk-tiered decision model. The goal is not to slow down every interaction, but to provide instant help for low-risk planning tasks while escalating high-risk financial decisions to a qualified human.

| Risk Tier | Example Request | System Response | Human Approval? |
| --- | --- | --- | --- |
| Low | "How much did I spend on dining last month?" | Answer directly using transaction data. | No |
| Medium | "Should I increase my monthly savings?" | Provide scenario analysis and options. | No, unless it becomes product-specific |
| High | "Should I sell Fund A and buy Fund B?" | Run suitability checks and draft an adviser review pack. | Yes |
| High | "Should I borrow money to invest?" | Warn the user, block automated recommendation, escalate. | Yes |
| High | "Can I retire now and draw HK$40,000 monthly?" | Run a retirement stress test and require adviser review. | Yes |

Regulatory guidance treats the use of AI language models for investment recommendations, advice, or research as potentially high-risk, since problematic output could cause unsuitable recommendations or misinform investors. Investment advice and product-specific recommendations are therefore treated as controlled workflows, not ordinary chatbot answers.

## 15.1 Control Policy for the Agent

- The LLM must not invent rules, rates, offers, or tax/investment facts — mutable information requires source-grounded retrieval.

- The agent must show assumptions before presenting any calculation.

- All recommendations must include a confidence level, stated limitations, and a next verification step.

- High-impact actions require explicit user confirmation: exporting a report, changing a plan, saving a profile, or sharing data externally.

- The agent keeps an audit trail: timestamp, input source, tool used, result, model output, and approval status.

# 16. Data Privacy, Cybersecurity, and Governance

AI Pocket Advisor depends on sensitive personal financial data. Its trust proposition fails unless data protection is designed in from day one, following privacy-by-design and security-by-design principles.

## 16.1 Data Governance Principles

- Consent and purpose limitation — Collect financial data only with explicit user consent and only for clearly stated financial-planning purposes.

- Data minimization — Collect only the fields required for the agreed service — a budgeting task does not require full brokerage detail.

- Access control — Grant each agent the minimum data access required; the Budget Agent should not automatically see brokerage data it does not need.

- Data segregation — Separate personally identifiable information, transaction data, embeddings, model logs, adviser notes, and audit logs.

- Retention and deletion — Give users clear controls to delete imported data, revoke connections, and download their financial profile.

## 16.2 Cybersecurity Controls

- Encrypt data in transit and at rest for all user data, API tokens, documents, embeddings, and backups.

- Implement multi-factor authentication, device binding, session controls, and anomaly detection for account takeover risk.

- Protect against prompt injection, data exfiltration, malicious documents, model jailbreaks, and tool-abuse attacks.

- Maintain incident response playbooks for privacy incidents, model errors, unauthorized access, and third-party provider failure.

A recognized model personal data protection framework should be used as the baseline for data governance, AI governance committee responsibilities, staff training, and AI incident response design.

# 17. Regulatory and Compliance Considerations (Hong Kong)

The platform touches several regulated domains: investment advice, digital advisory platforms, data privacy, cybersecurity, outsourcing, and consumer protection. Robo-advice guidance defines financial advice delivered online using algorithms and technology tools, and expects sufficient disclosure of algorithm limitations, risks, and the degree of human involvement, alongside client profiling, inconsistency checks, and algorithm governance.

## 17.1 Recommended Compliance Positioning

- Phase 1 — Financial education, budgeting, cash-flow analysis, and non-product-specific planning — avoids automated regulated investment recommendations.

- Phase 2 — Adviser-assisted wealth review — the AI prepares research, questions, and risk analysis, but a licensed human adviser approves product-specific recommendations.

- Phase 3 — Regulated digital advisory partnership — the platform may partner with licensed corporations or apply for relevant authorization, subject to legal assessment.

## 17.2 Compliance Areas and Controls

| Compliance Area | Design Implication | Evidence / Control |
| --- | --- | --- |
| Suitability | Collect enough client information before investment advice. | Risk questionnaire, goal profile, financial capacity, knowledge and experience. |
| Disclosure | Explain limitations, assumptions, risks, and human involvement. | Client-facing explanation card and downloadable advice record. |
| Auditability | Keep records of advice generation and approval. | Prompt, data snapshot, model output, rule checks, reviewer decision. |
| Model risk | Validate models before and after deployment. | Test sets, red-teaming, drift monitoring, hallucination checks. |
| Third-party risk | Assess cloud, LLM, data, and market-data vendors. | Vendor due diligence, SLAs, security review, fallback plan. |

# 18. Implementation Roadmap

This project is built entirely through agentic AI development: coding agents handle requirements decomposition, implementation, testing, and documentation, working inside human-defined guardrails. This removes traditional engineering-team lead time, so the roadmap is organized as short, sequential build sprints rather than multi-week team milestones. Each sprint still ends in a human checkpoint before the next one starts, since compliance sign-off and security review cannot be automated away.

| Sprint | Duration | Build Scope (executed by agentic AI) | Human Checkpoint / Exit Criteria |
| --- | --- | --- | --- |
| 0 — Discovery | 1–2 days | Requirements decomposition, risk taxonomy, architecture and data-model draft, compliance boundary mapping. | Product owner confirms MVP scope and compliance boundary. |
| 1 — Data & Calculation Core | 2–3 days | Data ingestion, transaction classification, deterministic financial calculators (budget, retirement, debt). | QA checkpoint: calculators pass automated unit tests against known outputs. |
| 2 — Agent Orchestration | 3–4 days | Multi-agent workflow (orchestrator, budget, risk, research, compliance), RAG pipeline, tool integration. | Risk/Compliance checkpoint: routing correctly separates low/medium/high-risk requests. |
| 3 — Frontend Build | 3–4 days | Dashboard, chat panel, onboarding flow, goal planner, adviser review queue UI. | Product owner / usability checkpoint on core flows. |
| 4 — Guardrails & Compliance Hardening | 2–3 days | Human-approval workflow, audit logging, encryption, access controls, disclosure text, red-team fixes. | Compliance and security sign-off before any pilot data is used. |
| 5 — Pilot Readiness | 3–5 days | End-to-end regression testing, monitoring/alerting setup, pilot onboarding scripts and documentation. | Human approval to open a controlled pilot with real users. |

Total agentic build time from Sprint 0 to a pilot-ready system is roughly two to three calendar weeks, materially faster than a traditional team-based timeline, because implementation, unit testing, and documentation happen continuously rather than being staged across separate engineering roles. Calendar time is still governed by the human checkpoints — compliance review, security review, and pilot approval — which are deliberately not compressed.

For coursework or early prototyping, synthetic or user-provided demo data should be used instead of live bank APIs, avoiding privacy risk while still proving the architecture. A strong demonstration shows a user uploading a CSV of transactions, asking a natural-language question, receiving a personalized analysis, and seeing a high-risk investment request routed to human approval instead of answered directly.

# 19. Resource Requirements

Because implementation is carried out by agentic AI rather than a traditional engineering team, resourcing needs shift from staffing to two things: a capable agentic development stack, and a small set of human oversight checkpoints that cannot be delegated to AI.

## 19.1 Agentic Development Stack

- Coding agent environment (e.g., Claude Code) for implementation, refactoring, test generation, and documentation across the codebase.

- Version control and CI/CD pipeline so every agent-generated change is reviewed, tested, and deployed through a consistent, auditable process.

- Agent orchestration framework (e.g., LangGraph or an equivalent workflow engine) for the production multi-agent system described in Section 6.

- LLM API access, a vector store for retrieval, and a managed database for user and audit data.

- Automated test suites (unit, integration, red-team) that agentic AI runs continuously as part of each build sprint.

## 19.2 Human Oversight Checkpoints

These are not project roles but mandatory review gates — points where a qualified human, not the AI, must sign off before work continues. They map directly to the checkpoints in the roadmap above and the risk-tiered controls in Section 15.

| Checkpoint | Who Signs Off | Gate |
| --- | --- | --- |
| Scope and compliance boundary | Product owner | Before Sprint 1 begins. |
| Risk-routing correctness | Compliance / risk reviewer | Before Sprint 3 begins. |
| Security and data-protection review | Security reviewer | Before any pilot data is used. |
| Investment-advice approval workflow | Licensed adviser | Before the Human Approval Agent goes live. |
| Pilot launch approval | Product owner + compliance reviewer | Before external users are onboarded. |

## 19.3 Infrastructure and Vendor Considerations

- Cloud/infra (post-prototype): managed database (PostgreSQL), vector store, container hosting, secrets manager.

- Market and account data services: market data API (e.g., a Bloomberg/Refinitiv-class provider), account aggregation API (e.g., a Plaid/Yodlee-class provider).

- Governance tooling: audit logging store, model monitoring/evaluation tooling, incident response documentation.

- Legal/compliance review should be budgeted as ongoing effort tied to each checkpoint above, not a one-time milestone.

# 20. Testing, Evaluation, and Audit Trail

- Deterministic financial calculators (savings, retirement, debt, drift) must have automated unit tests with known expected outputs.

- Categorisation and anomaly-detection logic should be evaluated against labelled sample transaction sets for accuracy.

- Risk and compliance routing should be tested against a curated set of low/medium/high-risk sample queries to confirm correct escalation.

- LLM explanations should be reviewed for hallucination, unsupported claims, and consistency with underlying tool output.

- Red-team testing should probe prompt injection, data exfiltration attempts, and jailbreak resistance.

- Every test cycle and its results should be captured alongside the standing audit log (timestamp, input, tool, output, approval) so quality and compliance evidence remain traceable over time.

- When source retrieval fails for a mutable fact (e.g., a current rate or promotion), the agent must state that it cannot verify the fact rather than guessing.

# 21. Risk Assessment and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Hallucinated advice | User receives inaccurate or unsupported guidance. | RAG, citations, tool-based calculations, confidence statements, blocking unsupported product recommendations. |
| Unsuitable recommendation | Financial loss, complaint, regulatory breach. | Suitability questionnaire, risk rules, compliance agent, human approval for high-risk decisions. |
| Privacy breach | Loss of trust and possible legal liability. | Encryption, access control, data minimization, deletion controls, privacy impact assessment. |
| Prompt injection | Malicious input causes data leakage or unauthorized tool use. | Instruction hierarchy, tool allowlists, content scanning, sandboxed document processing, red-team tests. |
| Conflicts of interest | Platform appears to push products for revenue. | Transparent business model, no hidden commissions, product-neutral education mode. |
| Overreliance by user | User treats AI as a fully reliable adviser. | Clear limitations, human approval, financial-literacy explanations, no one-click high-risk execution. |

# 22. Success Metrics

| Dimension | Metric | Target for Pilot |
| --- | --- | --- |
| User value | Monthly active users and repeat financial check-ins. | At least 50% of pilot users return weekly. |
| Financial behaviour | Improvement in savings rate or budget adherence. | Visible average improvement after 8–12 weeks. |
| Trust | User-rated clarity and usefulness of explanations. | Average rating above 4 out of 5. |
| Risk control | High-risk queries correctly escalated or blocked. | At least 95% correct routing in test set. |
| Model quality | Unsupported claims and calculation errors. | Zero critical errors in pilot review. |
| Operational efficiency | Adviser time saved preparing review packs. | At least 30% reduction in preparation time. |

# 23. Business Model and Go-to-Market Plan

## 23.1 Revenue Streams

- Free tier: basic budgeting dashboard, spending classification, savings nudges, and financial education.

- Premium tier: consolidated net-worth tracking, portfolio risk review, retirement planning, scenario modelling, monthly report.

- Adviser review fee: optional human review for high-risk questions or an annual financial check-up.

- B2B2C partnerships: banks, insurers, MPF providers, brokerages, employers, or universities sponsoring access.

## 23.2 Go-to-Market Strategy

- Start with a narrow MVP for budgeting, savings, and retirement-readiness analysis — high value with lower regulatory risk than direct investment recommendations.

- Pilot with a controlled user group, such as students, young professionals, or employees of one partner organization.

- Collect feedback on accuracy, explainability, trust, and behavioural impact before expanding into investment review.

- Partner with licensed advisers for high-risk review workflows and with financial institutions for secure data connectivity.

# 24. Illustrative User Journey Narrative

- Onboarding — The user creates a profile, consents to data use, completes a risk and goal questionnaire, and uploads 12 months of transaction data.

- Financial diagnosis — The Data Agent classifies spending; the Budget Agent finds the user saves 12% of income but spends 18% on dining and subscriptions.

- Goal setting — The user sets a target to build a six-month emergency fund and retire at age 60.

- Personalized recommendation — The system suggests increasing automatic savings by HK$3,000/month, cancelling two unused subscriptions, and reviewing insurance coverage, showing the exact assumptions behind the recommendation.

- Investment question — The user asks whether to sell a high-risk fund and buy another product; the Risk Agent flags this as high-risk and the Compliance Agent blocks automated product-specific advice.

- Human review — The system prepares an adviser review pack with risk profile, allocation, liquidity needs, retirement target, and the user's question; a human adviser approves, revises, or rejects it.

- Ongoing monitoring — The platform alerts the user if savings fall below target, spending spikes, concentration increases, or retirement projections deteriorate.

# 25. Conclusion

AI Pocket Advisor Wealth Manager is a practical and responsible model for agentic AI in personal finance — not merely a chatbot that answers investment questions, but a controlled wealth-management system combining real data, specialized AI agents, deterministic financial calculators, retrieval-based research, risk assessment, compliance review, and human approval for high-risk decisions.

The core innovation is democratized access to personalized wealth guidance: users who cannot afford traditional advisory services can still receive structured budgeting, saving, investing, and retirement-planning support. At the same time, the design respects the reality that finance is high-stakes — the platform should never allow an AI model to autonomously make sensitive product recommendations without suitability assessment, disclosure, and human review.

This documentation links the technical architecture, frontend design, and requirement specifications to the real business, regulatory, and social-impact considerations needed to move the project from prototype to a pilot-ready product.

# 26. References

[1] Securities and Futures Commission of Hong Kong. Survey findings on Hong Kong's asset and wealth management market, 2025/2026.

[2] Securities and Futures Commission of Hong Kong. Guidelines on Online Distribution and Advisory Platforms, Chapter 4: Robo-Advice.

[3] Securities and Futures Commission of Hong Kong. Circular to licensed corporations — Use of generative AI language models. Ref. 24EC55.

[4] Office of the Privacy Commissioner for Personal Data, Hong Kong. Artificial Intelligence: Model Personal Data Protection Framework and related AI privacy resources.

[5] Hong Kong Monetary Authority, SFC, IA, MPFA, and Cyberport. Regulators launch GenA.I. Sandbox++ to foster AI innovation across financial services, 2026.

[6] Government of the Hong Kong SAR. Policy Statement on Responsible Application of Artificial Intelligence in the Financial Market, 2024.

[7] Microsoft Visual Studio Code Docs. Python in Visual Studio Code — interpreter selection and environment setup.

[8] Hong Kong Monetary Authority. HKMA Open API documentation and Base Rate announcements.

[9] Hong Kong Association of Banks. HKD Interest Settlement Rates / HIBOR.

# Appendix A: Core Financial Formulas

| Use Case | Formula | Explanation |
| --- | --- | --- |
| Future value | FV = PV × (1 + r)^n | Growth of current savings over n periods. |
| Monthly saving required | PMT = Gap × i / ((1+i)^n − 1) | Monthly contribution needed to close a future gap. |
| Savings rate | (Income − Expenses) / Income | Share of income retained. |
| Emergency fund | Essential monthly expenses × reserve months | Liquid cash target. |
| Debt interest (approx.) | Balance × APR / 12 | Approximate monthly interest before repayment. |
| Portfolio drift | Current weight − target weight | Rebalancing signal. |
| Card value | Discount + cashback + points − fees − interest risk | Expected value of a payment method. |

# Appendix B: Sample Agent Instructions

These illustrate the governance logic embedded in agent prompts; they are guidance examples, not production-ready prompts.

| Agent | Instruction Example |
| --- | --- |
| Compliance Agent | Classify the user request as low, medium, or high risk. If it asks for product-specific buy, sell, switch, leverage, or retirement-drawdown advice, do not respond directly — produce an escalation reason and adviser review checklist. |
| Risk Agent | Assess whether the proposed action is consistent with the user's risk tolerance, time horizon, liquidity needs, concentration limits, debt level, and emergency fund status. State all assumptions and missing data. |
| Investment Research Agent | Retrieve information only from approved research sources. Summarize evidence neutrally. Do not fabricate returns, fees, ratings, or performance figures — if data is missing, say so. |
| Budget Agent | Use transaction data to calculate spending categories and savings rate. Make practical suggestions that do not require investment-product recommendations. |

# Appendix C: Agentic Build Workflow Breakdown

Since implementation is carried out by agentic AI rather than divided across human team roles, effort is better tracked by build workstream and the share of total sprint time it occupies, with human involvement limited to the checkpoints in Section 19.2.

| Build Workstream | Executed By | Indicative Share of Build Time |
| --- | --- | --- |
| Environment setup, data pipeline, and financial calculation tools | Agentic AI (coding agent) | 20% |
| Agent routing, orchestration, and LLM explanation layer | Agentic AI (coding agent) | 25% |
| Frontend design and dashboard implementation | Agentic AI (coding agent) | 20% |
| Responsible AI, privacy, and compliance controls | Agentic AI, with human sign-off at each checkpoint | 20% |
| Testing, documentation, and audit-log verification | Agentic AI (automated test generation and execution) | 15% |

Deliverables for a complete build: source code, sample input data, sample outputs, this documentation, and an audit-log excerpt demonstrating the risk-tiered escalation path end to end.